INFRASTRUCTURE HANDOVER  ·  ZOIKO GROUP

Talvrin Production Runbook

Everything needed to stand up the production database and cache for Talvrin on Google Cloud, in order, with the checks that prove it was done correctly.

| FOR GCP administrator | PRODUCES Cloud SQL + Memorystore, migrated and verified | TIME ~45 minutes | POSTGRES 16 |
| --- | --- | --- | --- |

SETTINGS USED THROUGHOUT THIS DOCUMENT

These three values appear in every command below. If any differs for your project, replace it consistently everywhere — including in Appendix A and B.

| Setting | Value |
| --- | --- |
| Project ID | talvrin-prod |
| Region | europe-west2 (London) |
| SQL instance name | talvrin-db |

The region is a legal decision, not a latency one — confirm it before step 3 Talvrin's operations specification ties the region to data residency and source rights: where user data may lawfully sit, and where our market-data licences permit processing. London suits a UK gilts and US Treasuries launch; Mumbai (asia-south1) is likely required if Indian exchange data or Indian users are in scope. Changing this later means migrating a live database with downtime, so it should be confirmed by whoever owns the data licences — not chosen for convenience.

01  Create the project and enable billing   ADMIN

Create a project in the Google Cloud console and link a billing account. Nothing below will succeed without billing enabled, even within free tier allowances.

02  Enable the APIs   ADMIN

All six are needed: the database, the cache, the runtime, secrets, the image registry, and private networking between them.

BASH # run once, after `gcloud init` gcloud config set project talvrin-prod gcloud services enable \ sqladmin.googleapis.com \ redis.googleapis.com \ run.googleapis.com \ secretmanager.googleapis.com \ artifactregistry.googleapis.com \ vpcaccess.googleapis.com

03  Create the PostgreSQL instance   ADMIN

The version must be PostgreSQL 16 — it matches local development and CI, so schema behaviour is identical everywhere. Point-in-time recovery has to be enabled now; switching it on later cannot recover anything from before it was enabled.

BASH gcloud sql instances create talvrin-db \ --database-version=POSTGRES_16 \ --region=europe-west2 \ --tier=db-g1-small \ --storage-size=20GB \ --storage-auto-increase \ --availability-type=ZONAL \ --backup-start-time=02:00 \ --enable-point-in-time-recovery \ --maintenance-window-day=SUN \ --maintenance-window-hour=3

db-g1-small is sized for launch traffic. It can be resized later without recreating the instance; the region cannot.

04  Create the database and the admin role   ADMIN

Generate a long random password and record it in a password manager — it is needed once more in step 6 and then never again by a human.

BASH gcloud sql databases create talvrin --instance=talvrin-db # Migration/owner role. Used only by schema migrations, never by the app. gcloud sql users create talvrin \ --instance=talvrin-db \ --password='REPLACE_WITH_STRONG_PASSWORD'

05  Create the runtime role — with SQL, not gcloud   ADMIN

Do not create this role with `gcloud sql users create` Cloud SQL grants the cloudsqlsuperuser role to users it creates. Talvrin's security model depends on the application connecting as a genuinely unprivileged role, because an elevated role undermines the row-level security that isolates one customer's data from another's. Create it with the SQL in Appendix A instead, then prove it worked with the check in step 9.

Connect to the instance as the talvrin user and run Appendix A. It creates talvrin_app as NOSUPERUSER NOCREATEDB NOCREATEROLE and lets it connect. Every other permission is granted by the migrations in step 8, so this must be done before them — the first migration grants to talvrin_app by name and fails if the role is missing.

BASH gcloud sql connect talvrin-db --user=talvrin --database=talvrin

06  Store the connection strings as secrets   ADMIN

Two separate strings. The application only ever receives the unprivileged one; the admin string is used by migrations and nothing else.

BASH CONN="talvrin-prod:europe-west2:talvrin-db" # Runtime - unprivileged role, used by the API printf '%s' "postgresql+asyncpg://talvrin_app:APP_PASSWORD@/talvrin?host=/cloudsql/$CONN" \ ¦ gcloud secrets create talvrin-database-url --data-file=- # Migrations only - owner role printf '%s' "postgresql+asyncpg://talvrin:ADMIN_PASSWORD@/talvrin?host=/cloudsql/$CONN" \ ¦ gcloud secrets create talvrin-admin-database-url --data-file=-

07  Create the Redis cache   ADMIN

Used for sign-in rate limiting and request idempotency. Version 7 is required — the limiter and idempotency keys are written against it.

BASH gcloud redis instances create talvrin-cache \ --size=1 \ --region=europe-west2 \ --redis-version=redis_7_0 \ --tier=basic # Cloud Run reaches Memorystore over the VPC, so a connector is required. gcloud compute networks vpc-access connectors create talvrin-connector \ --region=europe-west2 \ --network=default \ --range=10.8.0.0/28

08  Run the schema migrations   TALVRIN DEV

Nine migrations create nine schemas — identity, reference, market, evidence, calculation, monitoring, governance, commercial and audit — plus the btree_gist extension used by bitemporal exclusion constraints.

The administrator only needs to grant access; the Talvrin developer runs this. Required: Python 3.12 and the repository.

BASH # Terminal 1 - open a secure tunnel to the instance cloud-sql-proxy talvrin-prod:europe-west2:talvrin-db --port 5433 # Terminal 2 - from backend/ export ADMIN_DATABASE_URL="postgresql+asyncpg://talvrin:ADMIN_PASSWORD@localhost:5433/talvrin" export DATABASE_URL="postgresql+asyncpg://talvrin_app:APP_PASSWORD@localhost:5433/talvrin" uv sync uv run alembic upgrade head

09  Verify — this is the part that matters   TALVRIN DEV

Run Appendix B. Every query has an expected answer. If any of them disagrees, stop and report it rather than continuing — each one guards something that fails silently and expensively.

☐  Nine schemas exist — confirms all migrations ran, not just the first few.

☐  talvrin_app is not a superuser and holds no elevated role — the check that catches the Cloud SQL privilege default from step 5.

☐  Row-level security is forced on identity.principal and identity.session — without FORCE, the table owner silently bypasses every isolation policy.

☐  A read as talvrin_app with no identity context returns zero rows — proves isolation actually holds, rather than merely being configured.

☐  Both authentication lookup functions exist and are executable by talvrin_app — sign-in cannot work without them.

☐  Automated backups and point-in-time recovery are on — cheap now; impossible to apply retroactively after data loss.

Appendix A  ·  Create the runtime role

Run as the talvrin user, connected to the talvrin database. Replace the password before running. Safe to re-run.

SQL -- The application must NOT be a superuser. A superuser bypasses row-level -- security regardless of what the policies say, which would silently remove -- the isolation between customer accounts. DO $$ BEGIN IF NOT EXISTS (SELECT FROM pg_roles WHERE rolname = 'talvrin_app') THEN CREATE ROLE talvrin_app LOGIN PASSWORD 'REPLACE_WITH_APP_PASSWORD' NOSUPERUSER NOCREATEDB NOCREATEROLE; END IF; END $$; GRANT CONNECT ON DATABASE talvrin TO talvrin_app; -- Nothing else is granted here, deliberately. The schemas do not exist yet, -- and the migrations in step 8 issue every schema and table grant this role -- needs. That is also why the role must exist BEFORE the migrations run: -- the first migration grants to talvrin_app by name and fails without it.

Appendix B  ·  Verification queries

Run after the migrations. Each query states the answer it must return.

SQL -- 1. Expect exactly 9 rows. SELECT nspname FROM pg_namespace WHERE nspname IN ('identity','reference','market','evidence','calculation', 'monitoring','governance','commercial','audit') ORDER BY 1; -- 2. Expect rolsuper = f, rolcreatedb = f, rolcreaterole = f, -- and elevated_roles = {} (an empty array). SELECT r.rolname, r.rolsuper, r.rolcreatedb, r.rolcreaterole, r.rolbypassrls, ARRAY(SELECT b.rolname FROM pg_auth_members m JOIN pg_roles b ON b.oid = m.roleid WHERE m.member = r.oid) AS elevated_roles FROM pg_roles r WHERE r.rolname = 'talvrin_app'; -- 3. Expect both rows to show rls = t AND forced = t. SELECT c.relname, c.relrowsecurity AS rls, c.relforcerowsecurity AS forced FROM pg_class c JOIN pg_namespace n ON n.oid = c.relnamespace WHERE n.nspname = 'identity' AND c.relname IN ('principal','session'); -- 4. Expect 0. Run this connected AS talvrin_app, in a fresh session with no -- identity context set. A non-zero result means isolation is not holding. SELECT count(*) FROM identity.principal; -- 5. Expect 2 rows, each with has_execute = t. SELECT p.proname, has_function_privilege('talvrin_app', p.oid, 'EXECUTE') AS has_execute FROM pg_proc p JOIN pg_namespace n ON n.oid = p.pronamespace WHERE n.nspname = 'identity' AND p.proname IN ('lookup_principal_for_auth','lookup_session_by_token') ORDER BY 1; -- 6. Expect exactly ONE row, reading b41c7f2ad905. Alembic stores only the -- current head, not the history, so any other value means the upgrade -- stopped part-way through. SELECT version_num FROM alembic_version;

What this costs

| Resource | Specification | Monthly |
| --- | --- | --- |
| Cloud SQL | db-g1-small, 20 GB SSD, zonal | ~$30 |
| Memorystore | Basic tier, 1 GB | ~$35 |
| VPC connector | Minimum 2 instances | ~$8 |
| Cloud Run | Scales to zero | ~$0 |
| Secret Manager | A handful of secrets | ~$0 |

Roughly $70–75 per month before any traffic. Cloud SQL and Memorystore bill continuously whether or not anyone uses the platform; the rest is effectively free at demo volumes. For a short-lived demo, db-f1-micro and dropping Memorystore removes about half — but sign-in rate limiting is disabled without Redis, so that trade is acceptable for a demo and not for production.

Send back when finished

•  The instance connection name, in the form project:region:instance

•  Confirmation that both secrets exist, by name — not their values

•  The Memorystore host and port

•  The VPC connector name

•  Output of all six verification queries from Appendix B

Not covered here, and still required before launch This runbook covers data infrastructure only. The application still needs a Cloud Run service, a custom domain, and a decision on routing: the browser and the API must be served from the same domain, or the session cookie becomes a third-party cookie and Safari and Firefox will block sign-in outright. That is an architecture decision, not a configuration flag.

Talvrin is a Zoiko Group platform.  Confidential — internal engineering.