TALVRIN

Gilt Analytics Methodology & Release Specification

Modified Duration  |  DV01  |  Convexity

| Field | Controlled value |
| --- | --- |
| Document ID | TAL-FI-GILT-001 |
| Version | 2.1 - engineering-ready refinement |
| Date | 5 October 2026 |
| Status | APPROVED METHODOLOGY DESIGN - CONTROLLED PRODUCTION GATED |
| Decision | No General Availability without named Product + Methodology sign-off |
| Scope | Conventional fixed-coupon UK gilts only; index-linked gilts and STRIPS excluded |
| Supersedes | Prior Talvrin gilt analytics draft and external v2.0 working draft |

EXECUTIVE DECISION Proceed with the feature, but only after data-rights clearance, implementation conformance to the pinned DMO convention, edge-case validation, and 100% reproducible evidence persistence. Controlled production precedes GA; promotion is never automatic.

This specification turns the product decision into an auditable engineering contract. It separates licensed market observations, DMO convention-derived values and Talvrin-owned analytics; it also aligns provenance with Talvrin's existing evidence architecture rather than creating a parallel truth model.

# 1. Final Decision and Non-Negotiable Release Conditions

The feature is approved for controlled production only. The mathematics is standard fixed-income analytics, but release is conditional on the data rights, source convention, reproducibility and validation controls below. Engineering MUST treat these as release controls, not documentation suggestions.

| ID | Condition | Engineering requirement | Gate |
| --- | --- | --- | --- |
| R1 | Current price data rights | A signed commercial entitlement must cover the actual price source used by Talvrin, including customer display and all derived-data uses required by the product. Public delayed Tradeweb FTSE prices are explicitly described as free for non-commercial use only. | HARD BLOCKER |
| R2 | Pinned market convention | Use UK DMO, Formulae for Calculating Gilt Prices from Yields, 4th edition, 18 Dec 2024. Engineering must store the source URI, retrieval timestamp and content hash used for the implementation baseline. | PRE-RELEASE |
| R3 | Calculation semantics | Yield compounding, dirty-price basis, derivative definitions, DV01 basis and convexity scaling must match Section 5 exactly. | PRE-RELEASE |
| R4 | Edge-case conformance | Golden tests must cover ex-dividend settlement, short/long first dividends, coupon-date settlement, n=0 final-period cases, non-business-day settlement logic and maturity suppression. | PRE-RELEASE |
| R5 | Reproducibility | Every displayed derived value must persist a re-runnable evidence bundle containing inputs by value, source lineage, rights policy, conventions, engine build and full-precision outputs. | PRE-RELEASE |
| R6 | Validation pack | DMO examples, historical price-to-yield replication, internal identities and independent implementation checks must pass with zero unexplained breaches. | PRE-RELEASE |

CRITICAL PATH R1 is the only external commercial blocker. If the contracted price source is not cleared for the required use, the live feature does not enter controlled production. A different already-licensed source may be used if its price basis and contractual rights satisfy this specification.

# 2. Critical Refinements Incorporated from the v2.0 Review

| Disposition | Issue | Final treatment |
| --- | --- | --- |
| Adopt | Commercial market-data licensing is a hard gate. | Retained and strengthened into a runtime data-rights policy, not a one-off legal memo. |
| Resolve | The DMO source is no longer an open question. | The current published document is the 4th edition dated 18 Dec 2024. Pin it now; re-check only when DMO publishes a successor. |
| Correct | Historical DMO validation should not assume instrument-level modified duration is published. | The DMO public historical page expressly describes reference prices and associated gross redemption yields. Historical validation therefore tests price -> yield. Duration/convexity use independent analytic and external benchmark controls unless a specific licensed historical dataset proves otherwise. |
| Correct | Do not compute a normal live metric for settlement after the final ex-dividend date. | DMO states trades cannot settle in the final ex-dividend period before maturity. For standard T+1 analytics, suppress once a valid market settlement is unavailable. |
| Correct | The four provenance classes are not an authority ranking. | Classify by transformation. Preserve full dependency lineage. If a modelled assumption enters a chain, the output must be presented as modelled; otherwise an analytic remains a Talvrin analytic even when its inputs are observed. |
| Correct | Clean price is not the only material input. | It is the single primary market observation, but instrument terms, coupon schedule and settlement calendar are also material inputs and must be versioned. |
| Refine | DV01 must be explicitly derivative-based. | Define first-order DV01 from dP/dy. Do not describe it as an exact 1bp bumped price difference. |
| Refine | Convexity scaling must be definition-first, not vendor-label-first. | Define the derivative with respect to annual nominal yield y in decimal, compounded semi-annually; report P^-1 d²P/dy² in yr², with no division by 100. |
| Refine | A single ±1bp finite-difference tolerance is too brittle for second derivatives. | Use an independent implementation and/or step-size convergence test; finite differences are a QA check, never the production definition. |
| Refine | UK MAR Article 20 is conditional. | Require Legal/Compliance confirmation that the feature remains factual analytics and not an investment recommendation. Do not state that Article 20 automatically applies to neutral risk metrics. |

# 3. Product Scope, Data Source and Rights Contract

## 3.1 Eligible instruments

IN: conventional fixed-coupon gilts, including green gilts only where the ISIN cash-flow structure is confirmed to be conventional.

OUT: index-linked gilts, STRIPS, floating-rate/non-conventional structures and any security whose cash-flow rules are not covered by this version.

The method is instrument-specific; no portfolio DV01, curve duration, spread duration, effective duration or key-rate duration is introduced by v1.0.

## 3.2 Source attribution is three-way

| Role | Authority | Customer-facing claim |
| --- | --- | --- |
| Market observation | Contracted price source | Observed end-of-day reference clean price per £100 nominal; source, as-of date and applicable delay/entitlement shown. |
| Calculation convention | UK Debt Management Office | DMO 4th edition price/yield, cash-flow and accrued-interest conventions. DMO does not publish Talvrin's duration/DV01/convexity outputs. |
| Analytics engine | Talvrin | Modified Duration, DV01 and Convexity under TAL-FI-GILT-001 v1.0. |

The DMO ceased producing gilt reference prices after 21 July 2017. Current end-of-day reference prices are produced/calculated by Tradeweb with FTSE Russell as benchmark administrator. Talvrin must never collapse these roles into “Source: DMO.” [R3][R6]

## 3.3 Minimum contractual rights matrix

| Right | Required contract outcome |
| --- | --- |
| Display | Show the clean reference price to the relevant paying user class, including any same-day/delayed conditions. |
| Retention | Store the observation and required source metadata for the history period Talvrin promises. |
| Derived data | Create accrued interest, dirty price, yield and fixed-income analytics from the source observation. |
| Derived display/export | Show, API-deliver and export derived values to customers as permitted. |
| Internal validation | Use source observations for regression tests, incident replay and controlled QA. |
| Corrections/history | Ingest corrected records and historical backfill where the product offers history. |
| Attribution | Use the required source/administrator wording without misleading ownership or endorsement. |
| Entitlement controls | Define user class, territory, delay, redistribution restrictions and termination/deletion obligations. |

DATA-RIGHTS RULE The contract is the authority. Public website wording establishes that commercial access requires contact with Tradeweb, but it does not prove Talvrin has any specific redistribution or derived-data right. Legal/Data Operations must record an entitlement policy ID that the runtime can enforce. [R3][R6]

# 4. Provenance Model - Map to Existing Talvrin Evidence Architecture

Do not create a second backend epistemic taxonomy for this feature. The four labels below are a customer-facing provenance view mapped to Talvrin's existing evidence/source/content-state model. Backend evidence lineage remains authoritative.

| UI class | Definition | Gilt v1 examples | UI label |
| --- | --- | --- | --- |
| Observed | Received from an admissible, licensed source and displayed without numerical transformation. | Reference clean price; source-published yield if separately licensed. | Source name |
| Convention-derived | Deterministic transformation under a published external convention. | Settlement date, cash-flow schedule, accrued interest, dirty price, price-implied yield. | Derived · DMO convention |
| Talvrin analytic | Deterministic measure under a Talvrin-owned, versioned method. | Modified Duration, DV01, Convexity. | Calculated by Talvrin |
| Modelled | Depends on an estimated parameter, fitted curve or assumption. | None in Gilt Analytics v1.0. | Modelled by Talvrin + assumptions |

Classification rule: provenance class describes the transformation performed, not a descending quality score. A Talvrin analytic remains “Talvrin analytic” when derived from observed data. If any material modelled input enters the chain, the output MUST be surfaced as Modelled rather than silently retaining a deterministic label.

Primary market observation rule: the clean reference price is the only live market observation used to derive yield and analytics. Instrument master data (ISIN, coupon, issue date, maturity date, coupon dates and any first-dividend attributes) and the settlement calendar are separate versioned inputs. Talvrin MUST NOT mix a source yield with a dirty price derived from a different source/settlement basis.

## 4.1 Required temporal lineage

The evidence bundle should use Talvrin's tri-temporal pattern:

Market/effective time — the reference-price as-of date/time or close to which the observation applies.

Knowledge/publication time — when the source made the value available or corrected it.

Talvrin system time — when Talvrin ingested and calculated the result; subsequent corrections append new system-time versions.

Settlement date is not one of those temporal axes. It is a convention-derived calculation input and is stored separately.

# 5. Methodology Lock - TAL-FI-GILT-001 v1.0

All analytics are defined on the DMO dirty-price function P(y), per £100 nominal, holding settlement date, cash-flow schedule and instrument terms fixed. y is the annual nominal gross redemption yield in decimal form, compounded semi-annually for current conventional gilts. [R1][R2]

Modified Duration = -(1 / P) · dP/dy Output unit: years

DV01 = ¦dP/dy¦ · 0.0001 = Modified Duration · P · 0.0001 Positive first-order price sensitivity per £100 nominal for a 1bp change in annual yield

Convexity = (1 / P) · d²P/dy² Output unit: yr²; derivative is with respect to annual nominal yield y in decimal; no ÷100 scaling

| Item | Locked decision |
| --- | --- |
| Price observation | Licensed end-of-day reference clean price per £100 nominal. |
| Settlement | Reference-date convention mapped to the next UK business day (T+1) unless the contracted source explicitly defines a different settlement basis; calendar version stored. DMO describes T+1 as the normal gilt convention. [R5] |
| Cash flows | DMO conventional-gilt schedule, including short/long first dividend and ex-dividend rules. |
| Accrued interest | DMO Actual/Actual convention; can be negative in the ex-dividend period. |
| Dirty price | Clean price + accrued interest. |
| Yield | Solve the DMO dirty-price equation from the observed clean price and derived accrued interest. The source yield is never mixed into the production calculation. |
| Yield compounding | Annual nominal redemption yield y, decimal, with f=2 semi-annual compounding for current conventional gilts. |
| Modified Duration | -P^-1 dP/dy, evaluated at the solved yield and fixed settlement/cash-flow set. |
| DV01 | Positive magnitude ¦dP/dy¦ × 1e-4 per £100 nominal. This is a first-order derivative metric, not an exact one-sided 1bp bump result. |
| Convexity | P^-1 d²P/dy², yr², no division-by-100 scaling. |
| Macaulay Duration | May be computed/stored for diagnostics; not displayed in v1 summary UI. |
| Precision | IEEE 754 binary64 or better end-to-end; no intermediate rounding. |
| Rounding | Presentation layer only. |
| Recommendation status | No buy/sell/hold, ranking, score or investment recommendation is produced by these metrics. |

## 5.1 Canonical yield solver

Use a deterministic bracketed root solver (Brent or bisection) as the canonical production path. Newton-Raphson may be used only as an accelerator when it remains inside a valid bracket; it must never be the sole convergence mechanism.

Convergence: absolute repricing error |Pmodel(y) - Pdirty| ≤ 1e-10 per £100 nominal, or a stricter tested equivalent.

Mathematical domain: maintain 1 + y/2 > 0. Do not encode an arbitrary -5% to 50% business range as part of the methodology definition.

Operational sanity thresholds may raise an incident or require review, but they must not silently clip or replace a mathematically valid solution.

Production derivatives should come from the closed-form/analytical implementation or automatic differentiation over the same pricing function. Finite differences are validation only.

# 6. Customer Presentation Standard

| Label | Example | Precision | Approved tooltip / explanation |
| --- | --- | --- | --- |
| Modified Duration | 8.42 yrs | 2 dp | Estimates this gilt’s first-order price sensitivity to its yield. At 8.42, a 1bp rise in yield would lower the full price by about 0.084%, before convexity. Larger moves require the convexity adjustment. |
| DV01 | £0.0817 per £100 nominal | 4 dp* | The first-order change in this gilt’s full price, in pounds per £100 nominal, for a 1bp change in yield. Prices normally fall when yields rise. |
| Convexity | 78.64 yr² | 2 dp | Measures the curvature of the gilt’s price/yield relationship and refines duration-based estimates for larger yield moves. Talvrin reports P^-1 d²P/dy² and does not divide the value by 100. |
| Yield | 4.512% | 3 dp | Gross redemption yield computed by Talvrin from the reference clean price under the pinned DMO convention. |
| Price | 96.250 clean | 3 dp | End-of-day reference clean price from [source]. A reference value, not an executable trading price. |

* DV01 display rule: use 4 decimal places by default; if a non-zero value would round to 0.0000, increase displayed precision sufficiently to avoid presenting a false zero. Full precision remains in the evidence bundle.

Every analytic displays the “Calculated by Talvrin” provenance label, links to methodology TAL-FI-GILT-001 v1.0 and opens the provenance panel. Brand text must be configuration/localization driven, not hard-coded into calculation code.

Context line under the card: reference-price as-of date, settlement date, ex-dividend status when applicable, source name, and methodology version. Staleness must use a status treatment, not the brand accent color alone.

## 6.1 Provenance panel - required fields

| Group | Required persisted fields |
| --- | --- |
| Metric | metric_id, class, full-precision value, display unit and display value |
| Instrument | Name, ISIN, coupon, maturity and immutable instrument-master snapshot/hash |
| Market observation | Clean price, source/dataset ID, source record ID, source effective time, publication/correction time, entitlement policy ID |
| Convention-derived inputs | Settlement date, calendar version, ex-dividend state, accrued interest, dirty price, solved yield, full cash-flow schedule/hash |
| Methodology | DMO source title/edition/hash; TAL-FI-GILT-001 version; known vendor-scaling notes |
| Execution | Engine build hash, calculation timestamp UTC, code/config version, calculation status |
| Evidence | Immutable evidence_bundle_id and replay checksum |

# 7. Edge Cases, Suppression and Correction Rules

| Case | Required behavior |
| --- | --- |
| Settlement in ex-dividend period | Exclude the next coupon from the price/yield cash-flow set as required by DMO; accrued interest is negative. Compute analytics and show “Ex-dividend”. |
| Settlement on coupon date | Accrued interest is zero. Use the post-coupon cash-flow set appropriate to the settlement date. |
| Short first dividend | Apply DMO short-first-dividend cash-flow and accrued-interest rules; golden-test the issue-date boundary. |
| Long first dividend | Apply DMO long-first-dividend cash-flow and accrued-interest rules, including cases where d1 is zero or d2 differs from a standard coupon. |
| Final standard period, n=0 | Use the DMO n=0 conventional-gilt price/yield case only while the standard settlement date is valid and on/before the final ex-dividend date. |
| Final ex-dividend period | Normal gilt trades cannot settle in the final ex-dividend period. For a standard T+1 Talvrin reference calculation, suppress analytics when the derived settlement would fall after the final ex-dividend date; status = UNAVAILABLE_FINAL_SETTLEMENT. |
| On/after redemption | Suppress yield and analytics; status = MATURED. |
| New issue, no reference observation | Do not calculate. status = NO_REFERENCE_PRICE. |
| Expected source value late/missing | Do not create a new calculation from a silently carried-forward price. Continue showing the last valid bundle only with its original as-of date and explicit STALE status. |
| Non-business day | No new observation expected; last business-day value is not marked stale solely because the market is closed. |
| Solver/validation failure | Suppress the affected derived values; status = CALCULATION_UNAVAILABLE; emit incident with evidence bundle attempt and diagnostics. |
| Source correction | Append corrected source observation; recompute affected bundles; preserve original and corrected versions with knowledge/system times and correction lineage. |
| Ineligible structure | No metric; status = NOT_COVERED_BY_METHOD_V1. |

# 8. Validation and Release Gates

Validation is deterministic and evidence-backed. “Material defect” is not a judgment call at release time: each gate below has a pass condition and any unexplained breach blocks progression.

| Gate | Test | Method | Pass condition | Stage |
| --- | --- | --- | --- | --- |
| G1 | DMO worked examples | Reproduce every applicable published conventional-gilt example available under the pinned convention. Supplement any missing edge cases with synthetic golden fixtures. | 100% match to the precision of the published example / deterministic fixture. | Pre-release |
| G2 | Historical DMO price -> yield replication | Use DMO-published instrument reference prices and associated gross redemption yields. Minimum confirmed window: 25 Nov 2002 to 21 Jul 2017. Stratify ≥1,000 instrument-days across maturity buckets, coupon proximity and ex-dividend conditions where data permit. | 100% of comparable cases within half a unit of the last published yield decimal; zero unexplained breaches. | Pre-release |
| G3 | Internal identities | Reprice at solved yield; verify DV01 = ModDur × P × 1e-4; verify positive/finite outputs where mathematically expected. | Repricing ≤1e-10 per £100; identity relative error ≤1e-9; zero NaN/Inf in eligible cases. | Pre-release + continuous |
| G4 | Independent derivative implementation | Cross-check analytical/AD duration and convexity against a separately built implementation. If finite differences are used, run a step-size convergence sweep (for example 1bp, 0.1bp, 0.01bp) rather than one fixed bump. | Zero unexplained discrepancies outside documented numeric tolerance. | Pre-release |
| G5 | External benchmark | On identical clean price, settlement date and normalized scaling, compare against one approved external fixed-income implementation under valid access terms. | ModDur ≤0.01 yr; DV01 ≤£0.0001/£100; Convexity ≤0.1% relative after scaling normalization; zero unexplained breaches. | Controlled days 1 & 5 |
| G6 | Evidence replay | Replay stored bundle using stored-by-value inputs, source/convention versions and engine build. | 100% identical full-precision outputs for same build/config; zero missing lineage fields. | Pre-release + sampled daily |
| G7 | Presentation + entitlements QA | Verify labels, units, tooltips, source attribution, stale/ex-div states, export entitlements and suppression states. | 100% acceptance checklist pass. | Controlled release |

IMPORTANT CORRECTION Do not claim that DMO historical files provide instrument-level modified duration unless the specific dataset has been inspected and proves that field exists. The verified public DMO description supports reference prices and associated gross redemption yields. Duration and convexity validation therefore relies on G3-G5.

# 9. Release Sequence and Sign-off

| Stage | Entry/exit condition | Accountability |
| --- | --- | --- |
| Stage 0 - Pre-release | R1-R6 closed; G1-G4 and G6 pass; feature flags and entitlement checks enabled. | Engineering + QA attestation; Data Rights owner closes R1. |
| Stage 1 - Controlled production | Internal users plus a named customer cohort for five consecutive UK trading days. G5 on days 1 and 5; G7 throughout. No automatic expansion. | Product owner approves cohort and disclosure; Methodology owner reviews daily exceptions. |
| Stage 2 - General Availability | Zero open calculation defects; zero unexplained benchmark breaches; zero provenance/entitlement gaps; monitoring live. | Named Methodology Owner + named Product Owner sign GA. Legal/Compliance confirms presentation remains within approved factual-analytics posture. |
| Rollback | Per-metric server-side kill switch and source-level entitlement switch. Withdrawing an analytic must not require withdrawing unrelated price data unless the data license itself requires it. | Engineering incident procedure. |

The five-day controlled window is an operational observation period, not a substitute for edge-case testing. Ex-dividend, coupon-date and first-dividend conditions must already have been exercised synthetically or historically before Stage 1.

# 10. Post-GA Monitoring and Incident Rules

| Control | Mechanism | Required outcome |
| --- | --- | --- |
| Source freshness | Provider-specific expected publication schedule; no silent carry-forward. | Alert on missed expected publication; mark last bundle stale. |
| Price/yield reconciliation | If a separately licensed source yield exists, compare Talvrin yield with source yield using source rounding. | Zero unexplained persistent breaches; investigate any repeated divergence. |
| Internal identities | Repricing, DV01 identity, finite/eligible-state checks. | Every calculation run. |
| Evidence replay | Daily sample and mandatory replay on incident/correction. | 100% replay success. |
| Source correction | Detect provider correction and append a new evidence version. | Recalculate impacted outputs and surface restatement metadata. |
| Methodology drift | Watch DMO Formulae and Examples page for a successor edition or material convention notice. | No automatic method change; open a methodology change request and dual-run before adoption. |

# 11. Reproducibility, Versioning and Restatement

Every derived value writes an append-only evidence bundle. The original observation and outputs remain queryable after corrections or methodology changes. Talvrin must never silently overwrite historical evidence.

| Change type | Definition | Historical treatment |
| --- | --- | --- |
| Patch v1.0.x | Defect fix that restores the already-approved definition. | Restate only affected values; preserve originals; attach corrected_at, reason and incident/change reference. |
| Minor v1.x | Adds a metric, eligible instrument subclass or non-breaking presentation field without redefining existing metrics. | No restatement of unaffected metrics. If an existing definition changes, the change is not minor. |
| Major vN.0 | Changes a metric definition, price basis, compounding, scaling or another material convention. | Create new-version outputs; retain prior outputs and labels; no silent overwrite. Consider dual-run period. |
| Source correction | Provider corrects an observation, not Talvrin methodology. | Recompute using the methodology version that applied to the original calculation unless a formal migration rule says otherwise; retain both source versions. |

## 11.1 Evidence bundle - minimum engineering contract

| Group | Required fields |
| --- | --- |
| identity | evidence_bundle_id, metric_id, instrument_id, ISIN |
| observed input | clean_price, price_currency/nominal basis, source_dataset_id, source_record_id, source_effective_at, source_published_at |
| rights | rights_policy_id, entitlement class, redistribution/export flags applicable to the generated output |
| instrument master | coupon, issue_date, maturity_date, coupon dates/first-dividend attributes, master_data_source_id, master_snapshot_hash |
| convention | settlement_date, calendar_version, ex_dividend_state, accrued_interest, dirty_price, solved_yield, cashflow_schedule_hash |
| method | DMO document edition/hash, Talvrin methodology version, engine_build_hash, calculation_config_hash |
| temporal | market_valid_time, knowledge_time, ingested_at, calculated_at, corrected_at if applicable |
| outputs | modified_duration_full, dv01_full, convexity_full, display values/rounding version, calculation status |
| integrity | input_hash, output_hash/replay_checksum, previous_bundle_id if superseded |

# 12. Ownership and Open Decisions

| Role | Accountability |
| --- | --- |
| Product Owner | Owns customer scope, cohort, presentation and GA business decision. |
| Methodology Owner | Owns TAL-FI-GILT-001, convention changes, benchmark explanations and final methodology sign-off. |
| Engineering Owner | Owns implementation conformance, feature flags, replayability, monitoring and rollback. |
| QA Owner | Owns golden set, regression suite, external benchmark evidence and release attestation. |
| Data Rights / Legal Owner | Owns the source contract, permitted uses, attribution, export/redistribution conditions and evidence retention rights. |
| Legal / Compliance | Confirms that factual presentation, tooltips and surrounding UX do not introduce an investment recommendation or personal recommendation; any future recommendation layer requires a separate perimeter assessment. |

| ID | Open item | Impact |
| --- | --- | --- |
| O1 | Confirm the actual contracted current price source and record the rights policy covering the required customer/derived-data uses. | BLOCKS CONTROLLED PRODUCTION |
| O2 | Name the Methodology Owner and Product Owner for GA sign-off. | BLOCKS GA |
| O3 | Name the controlled customer cohort and approve the cohort disclosure copy. | BLOCKS CONTROLLED PRODUCTION |
| O4 | Select the independent external benchmark implementation for G5 and confirm its terms permit QA comparison. | BLOCKS GA |
| O5 | Legal/Compliance approval of the final factual-analytics wording and relevant UK regulatory perimeter analysis. | BLOCKS GA |

Resolved in this document: the DMO methodology reference is the 4th edition published 18 Dec 2024. Brand-name tokenization is also an engineering requirement, not a methodology blocker: “Calculated by Talvrin” and other brand text should be configuration/localization strings so a future rename does not force historical calculation restatement.

# 13. Engineering Definition of Done

Licensed source entitlement is documented and enforceable at runtime.

DMO 4th edition source is pinned, hashed and referenced by the engine/config.

Clean -> accrued -> dirty -> yield -> analytics chain uses one coherent settlement basis.

Analytic definitions and units exactly match Section 5.

Ex-dividend, first-dividend, n=0 and maturity behaviors match Section 7.

No intermediate rounding; display precision is isolated to presentation.

Every rendered derived value has a persisted, replayable evidence bundle.

G1-G4 and G6 pass before controlled production; G5/G7 pass before GA.

No unexplained validation breach remains open.

Per-metric kill switches, stale states, correction handling and incidents are tested.

Customer methodology page is published before GA and contains definitions, source/convention references, scaling notes, version log and known cross-vendor convention differences.

Named Product and Methodology owners sign GA; Legal/Compliance confirms the approved factual-analytics posture.

FINAL ENGINEERING INSTRUCTION Build exactly to the locked definitions and provenance contract above. Do not infer vendor rights, substitute a source yield into the production chain, change scaling for benchmark alignment, or broaden instrument scope without a versioned methodology change. If an input, right or convention cannot be evidenced, suppress the metric rather than estimate it.

# 14. Verified External References

[R1] UK Debt Management Office — Formulae and Examples. Current page lists “Formulae for Calculating Gilt Prices from Yields – 4th edition”, published 18 Dec 2024. Open source

[R2] UK Debt Management Office — Formulae for Calculating Gilt Prices from Yields, 4th ed.. Defines conventional-gilt dirty-price function, yield variable, coupon frequency and first-dividend/ex-dividend cash-flow handling. Open source

[R3] UK Debt Management Office — Historical Prices and Yields. States FTSE-Tradeweb successor pricing, non-commercial public-access condition, commercial-user contact route, DMO cessation date and historical price/yield description. Open source

[R4] UK Debt Management Office — About Gilts. Explains accrued interest behavior and states that trades cannot settle in the final ex-dividend period before maturity. Open source

[R5] UK Debt Management Office — Glossary. Defines T+1 as normal gilt settlement convention, Actual/Actual use since Nov 1998, and DMO definitions of duration/convexity. Open source

[R6] Tradeweb — Tradeweb FTSE UK Gilt Closing Prices. Describes public non-commercial access, Tradeweb as calculation agent and FTSE Russell as benchmark administrator. Open source

[R7] Tradeweb / FTSE Russell — Guide to the Calculation of Tradeweb FTSE Gilt Closing Prices. Describes derivation of the reference closing prices and governance roles. Open source

[R8] FCA Handbook — COBS 12.4 Investment recommendations. Confirms the Article 20 / COBS 12.4 framework applies to persons preparing or disseminating investment recommendations. Open source

[R9] UK Debt Management Office — Aggregated Yields. Confirms DMO daily close-of-business reference yields on all gilts from 25 Nov 2002 to 21 Jul 2017 and post-2017 Tradeweb FTSE pricing context. Open source

Verification date: 5 October 2026. Source references are evidence for the external facts stated in this document; the commercial contract itself remains the authority for Talvrin’s licensed use rights.